Calorie · Correct

Roadmap · v4 — Cycle Personal queued for daily use

Goal: app ready for Seth to use as personal daily tracker for 30 days, running locally.

# Mission

A calorie + exercise + weight tracker where weight calibrates the tracking accuracy. That sentence is the whole product. Anything that doesn’t serve it gets deferred.

# Process

This doc drives the build. Each cycle: reference → pick → build only what’s in it → reassess → update doc → next cycle.

If something new comes up mid-cycle, it goes in “Next cycle” or “Deferred” — never adds to the current cycle.

# Where we are — feature work complete

## Core loop built and working

- Intake tracking. Natural language meal parser, numeric quick entry, edit/delete, day-detail browse.

- Exercise tracking. Type/duration/calorie burn input with auto-suggest; edit/delete; imported daily totals supported; per-day exercise burn chart on Trend.

- Weight tracking. Weigh-in modal, edit history, smoothed trend chart with overlays, day log table with intake + burn columns, day-detail modal.

- Calibration. Per-day math: each day’s intake vs (BMR × sedentary multiplier + day’s exercise burn × tracker accuracy). Reality Check copy presents both paths. Real TDEE backed out from data.

- Tracker accuracy. User-controllable multiplier (30–100%) with auto-suggested value from observed gap.

- Custom target loss rate. Slider 0–2 lb/wk with maintenance mode.

- Goal projection. Dual-rate display: actual pace and target pace, with comparison line.

- Notes per day. Free-text context on Day Detail modal, with indicator dot in day log table.

- Compare periods. Last 30 days vs previous 30 days, on Insights.

## Cycles complete

- ✓ Cycles 1–7 — all original Tier 1, Tier 2, and Tier 3 items built or explicitly deferred.

- ✓ Plus emergent features: brand finalization, sidebar redesign, Day Detail modal, Methodology page, Data export, logging consolidation, tracker accuracy multiplier, per-day calibration, custom loss rate.

# Cycle Personal — get the app ready for Seth’s 30-day daily use

This is the current cycle. Goal: make the app robust enough for personal daily use over a month, running from local files. Not new features — production-readiness work.

Estimated 1.5–2 hours total. Each item directly addresses something that would bite during real daily use.

## Critical issues — must fix

- ⚠ TODAY_OVERRIDE is hardcoded to 2026-05-03. The app currently thinks today is always May 3 regardless of the actual date. Every weigh-in and meal log goes to that date. Total dealbreaker for real daily use.

- ⚠ localStorage is the only data store. A browser cache clear, profile corruption, or accidentally hitting Reset wipes 30 days of work. No automatic backup.

- ⚠ Chart.js loads from CDN. Open the app while offline and the trend chart, calorie chart, and exercise chart all fail to render.

- ⚠ Demo data loads on first open. If localStorage is empty, you get Sarah’s data, not a clean slate. Seth would have to know to manually trigger Start fresh.

## Important polish — should fix

- Photo and Voice buttons in the logger are visibly disabled. They look broken. Should be hidden until backend ships them.

- Coach is canned. Click Coach, ask a question, get one of ~10 templated answers. For 30 days of daily use this hits the wall fast. Either hide from nav or replace with a “real Claude coach coming with backend” placeholder.

- Food matcher limited to ~150 foods. Daily logging will hit “estimated” fallback frequently. Expanding to 400 common foods would cover more real meals.

- No reminder about exporting backups. Settings should show “last backup: N days ago” with a nudge.

## The 7 items

- Remove TODAY_OVERRIDE. Use actual current date everywhere. ~10 min.

- First-launch defaults to onboarding, not demo data. When localStorage is empty, route to welcome screen automatically. Demo data becomes opt-in via Settings button. ~15 min.

- Bundle Chart.js locally. Download chart.umd.min.js to /app/, change script tag. App works offline. ~5 min.

- Auto-backup to second localStorage key. Every save also writes to realcal_state_v1_backup. Recovery from corruption is one click. ~15 min.

- "Last export" indicator + nudge. Settings shows “Last export: 5 days ago” with link. After 7 days shows in red. ~10 min.

- Hide disabled features. Photo and Voice buttons hidden in logger. Coach view replaced with “Coming with backend” placeholder card. ~15 min.

- Expand food database to ~400 foods. Common breakfast/lunch/dinner items, restaurant chains, common snacks, common drinks. ~30 min.

## What's deferred from Cycle Personal

- Real backup to file system. Would require File System Access API. Heavy lift. localStorage backup is good enough for personal use.

- PWA / installable app. Would feel nicer but isn’t blocking. Bookmarking the file:// URL works.

- Keyboard shortcuts. Nice but not critical for personal use.

# Before Seth starts his 30 days

Things to know going in:

- Consciously export a backup once a week. The app will nudge, but the muscle memory has to be yours.

- The food matcher will sometimes guess wrong. When it does, click the meal in the Today list to edit calories. The calibration math handles consistent error well.

- Tracker accuracy will auto-adjust over time. Don’t manually override unless you know your tracker’s bias. Let the algorithm learn.

- Three weeks of data before calibration is meaningful. Until then, daily target is based on textbook BMR (10-15% error). After 3 weeks the math gets honest.

- If localStorage gets corrupted: open Settings, restore from backup (the auto-backup feature will handle this).

- If you switch browsers or computers: export JSON from old browser, import on new (we may need to add JSON import as a follow-up if you actually need this).

# Strategic Phase A — Deploy + first feedback (after Seth's month)

Estimated 1–2 hours. Comes after Cycle Personal AND after Seth has used the app for ~30 days. Real-use feedback shapes what to deploy.

- Polish landing page (current page predates ~half the features)

- Deploy to Vercel or Netlify (static site)

- Get domain (caloriecorrect.com or alternative)

- Share with 3–5 testers — friends, family, target persona

# Strategic Phase B — Backend

After Phase A feedback. Multi-day work. Highest unlock for real-world usage.

- Real Claude API integration. Replaces local food matcher with unlimited natural-language parsing. Same handler interface.

- Real Coach. Replaces canned responses with actual Claude.

- Photo logging. Vision API. The disabled Photo button becomes live.

- User accounts. Sign in (Google OAuth or magic link). Move state from localStorage to database.

- Hosting. Backend on Fly.io or Railway. API key management, secrets, rate limiting.

# Strategic Phase C — Launch

- Pricing decisions (free tier limits, paid tier, freemium)

- Stripe integration

- Marketing (viral free tool, Reddit presence, content)

- Privacy policy, terms of service

- Email infrastructure (Sunday Insight delivery)

- Public launch

# Deferred — not building

- Macro tracking. Calorie-first positioning.

- Recipe builder / saved meals. Natural-language parsing handles repeats well enough.

- Predicted weight confidence ribbon. Trend chart already busy.

- CSV import. Niche. Export is more useful direction.

- Custom calorie targets per day. Better solved by users mentally adjusting.

- Water tracking. Doesn’t materially affect weight loss.

# Recommendation

Run Cycle Personal next. ~2 hours of work. After that, Seth uses the app daily for ~30 days as his personal tracker. The lived experience surfaces what really matters — and that feedback shapes Phase A and beyond.

Working document. Update after each cycle. Reference before starting the next.